## Slide 1
PRESENTATION TEMPLATE
Scope
Free PowerPoint Template

## Slide 2
This executive summary highlights the process undertaken and the specific requirements chosen to establish the scope of the Social Analytics Dashboard Project. The presentation will delve into the following key discussion points:
Present Scope
Present Requirements
Validate Scope
Define Next Steps
EXECUTIVE SUMMARY
Project Scope Statement for Social Analytics Dashboard
Notes: http://compfight.com/search/meeting-table/1-0-1-1

## Slide 3
AGENDA
Project Scope Statement for Social Analytics Dashboard
Content
1 - Project Objective
2 - Requirements Groups
3 - Deliverables
4 - WBS
5 - Scope Statement
6 - Exclusions
7 - Scope Validation
8 - Change Process

## Slide 4
Objective
Provide the users of the Social Media Platform the ability to access a dashboard screen, where they can analyze their Reach and Number of Interactions metrics, filtering by different meaningful dimension.

## Slide 5
REQUIREMENT GROUPS
Social Media Analytics Dashboard
Users will be presented with 2 KPI’s to measure performance, compared against its value over date.
Requirement 1
01
Users will be presented the option to select the date comparison.
Requirement 2
02
User will be presented the secondary dimensions they want the KPI’s to be sliced.
Requirement 3
03
Users will be presented the option to download the report in Excel.
Requirement 4
04
KPI´s Will be displayed in a dashboard screen as numbers and charts.
Requirement 5
05
Applications will be built in HTML-CSS, Using React.
Requirement 6
06
Data will be extracted from the current Activity DB.
Requirement 7
07
Data will be pre-processed for performance.
Requirement 8
08

## Slide 6
HIGH LEVEL DELIVERABLES
Social Media Analytics Dashboard
Component |  | Deliverable Name | Description | Party Responsible
 | Architecture | Database design diagram | Database Design | Design Team
 |  | Architecture diagram | Architecture Design | Design Team
 |  | Integration design diagram | Integration Design | Design Team
 |  | Dashboard mockups | Visual Mockups | Design Team
 | Back End | Database Schema Implementation | Creation of design in the DB server. | Development Team
 |  | Batch Process To Load Database | Coded software to load DB | Development Team
 |  | Service for Dimensions Population | Coded Service To read and load dimensions | Development Team
 |  | Service for Executing KPI’s Queries | Coded Services with SQL Queries | Development Team
 |  | Service to Export Information In Excel | Coded Service and Excel File Creation | Development Team
 | Front End | Filtering Component | Interactive elements to filter dimensions | Development Team
 |  | KPI´s Numeric Component | Interactive components to see data | Development Team
 |  | Overtime Charts | Interactive Charts with X axis Time | Development Team
 |  | Dashboard Screen | Interactive Dashboard Screen | Development Team

## Slide 7
WORK BREAKDOWN STRUCTURE
Social Media Analytics Dashboard – Layer 1 and 2
Analytics
Dashboard
1. Analysis
3. Implementation
4. Quality Assurance
5. Deployment
1.1 Data Analysis
1.2 Functional Analysis
1.3 UX Analysis
2.1 Database
2.2 Architecture
2.2 UX Analysis
2. Design
2.2 UX Analysis
3.1 Back End
3.2 Front End
4.1 Unit Tests
4.2 Functional Tests
4.3 UX Tests
5.1 Database
5.2 Application Server
5.3 Web Server

## Slide 8
WORK BREAKDOWN STRUCTURE
Social Media Analytics Dashboard – Layer 3 - Deployment
5.2.1 Package
5.2.2 Deploy
Analytics
Dashboard
1. Analysis
3. Implementation
4. Quality Assurance
5. Deployment
2. Design
5.1 Database
5.2 Application Server
5.3 Web Server
5.1.1 ETL Initial Data
5.1.2 Deploy ETL Processes
5.3.1 Deploy

## Slide 9
PROJECT SCOPE STATEMENT
Social Media Analytics Dashboard
Project Justification | Users' community have voted and escalated the need of an analytics functionality | 
Project Scope Description | Our Social Media Platform will provide a Dashboard Screen to Analyze Reach and Number of Interactions under several dimensions. | 
Project Objective | Enable Users analyze Reach and Number of Interactions | 
High Level Requirements | Provide Visual Dashboard Show Reach and Number of Interactions KPI’s | Filter By Date, Region, Interaction and Content
In Scope | Dashboard Analytics for Reach and Number of Interactions Filtering By Dimensions | This is a sample text. Insert your desired text here.
Out of Scope | Export to Excel | This is a sample text. Insert your desired text here.

## Slide 10
SCOPE CHANGE PROCESS
Social Media Analytics Dashboard
Identify Change
Estimate
Cost
Accept?
Identify
Impact
Price
Change
Accept?
Implement
Update
Baselines
Document
Document
Document
Yes
Yes
No
No

## Slide 11
SUBSCRIBE NOW
Coupon Code:
FREEBUNDLE15
Get 15% discount from regular price
Apply this coupon code during sign up
Put Your Screenshot
Here
Visit slidemodel.com
Easy to use
Fully customizable
Cutting edge designs
Download PowerPoint templates and save hours of work.
Notes: You can safely remove this slide. This slide design was provided by SlideModel.com – You can download more templates, shapes and elements for PowerPoint from http://slidemodel.com/